|  | IMPLEMENTING MDAs ADAMAWA STATE MINISTRY OF JUSTICE YOLA |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SN | PROJECT DESCRIPTION | PROJECT CODE | PROJECT LOCATION LGA | NAME OF IMPLEMENTING | DATE OF AWERD | CONTRACT SUM(Naira) | PROJECT STATISTIC/PERFO RMANCE PERCENTAGE | EXPECTED DATE OF COMPLETION | RECOMMENDATION |  |
| 1 | Renovation Of High Courts Complex Lot1(A) | 13100124008300/230303121 | YOLA | MJD VENTURES LTD | 15th April 2024 | 2,800,679,021.42 | 100% | 2025 |  |  |
| 2 | Renovation Of High Courts Complex Lot 2(B) | 13100124008300/230303121 | YOLA | GHUMBILI GLOBAL NIG LTB | 15th April 2024 | 942,013,934.58 | 90% | 2025 |  |  |
| 3 | FURNISHING OF ADMAWA STATE High Court Complex A&B | 13100124008300/230303121 | YOLA | LOGIC BUILD LTD | 13 AUG 2025 | 1,634,359,620.00 | 100% | 2025 |  |  |